## Slide 1
LambdaTest
QA · TEST CLOSURE
Test Closure Report
LambdaTest eCommerce Playground · QA Cycle Summary
145
Total Cases
104
Passed
41
Failed
71.7%
Pass Rate
Prepared by QA Team | Test Types: Manual & Automation | 30 June 2026

## Slide 2
Presentation Overview
A comprehensive walkthrough of the LambdaTest eCommerce QA program
01
Test Approach & Strategy
Scope, objectives, ISTQB process, levels & techniques
02
QA Cycle: Test Closure Report
Manual execution results, coverage & defects (Slides 8-12)
03
Automation Testing
Framework architecture, tooling & execution workflow
04
Test Cases & Defect Management
Representative cases and the defect lifecycle
05
Governance & Metrics
Entry/exit criteria, risks and test metrics
06
Wrap-Up
Challenges, lessons learned & future improvements

## Slide 3
Project Overview & Application Under Test
What was tested, and why
Project Overview
A combined manual + automation QA initiative validating the LambdaTest
eCommerce Playground demo storefront ahead of a release sign-off.
Delivered by a 4-person QA team covering search, cart, checkout and
authentication, with results consolidated into this Test Closure Report.
Application Under Test (AUT)
Product: ecommerce-playground.lambdatest.io
Type: OpenCart-based demo eCommerce storefront
Core flows: Search & Browse, Cart & Wishlist, Checkout,
Login & Registration, Order History & Returns

## Slide 4
Testing Objectives & Scope
What the QA cycle set out to achieve, and its boundaries
Testing Objectives
Verify core shopping workflows meet functional requirements
Identify and log defects before release sign-off
Establish an automated regression suite for core journeys
Provide a data-driven Go / No-Go recommendation
In Scope
Login, Registration & Account Mgmt
Product Search, Browsing & PDP
Cart, Wishlist & Checkout
Order History & Returns
Out of Scope
Payment gateway integrations (sandboxed)
Admin back-office panel
Performance / load testing
Third-party marketing integrations

## Slide 5
Test Strategy & Test Levels
ISTQB test levels applied across the QA cycle
Component Testing
Page-object methods validated in isolation during automation development.
Integration Testing
Multi-step flows: search -> PDP, cart -> checkout, login -> account.
System Testing
End-to-end manual & automated coverage of the full storefront.
Strategy: Risk-Based & Analytical
Effort was concentrated on the modules with the highest transactional risk -
Checkout, Cart and Authentication - combining scripted manual test cases with
exploratory testing for coverage breadth, and Selenium/TestNG automation for
regression depth on the most business-critical, stable user journeys.

## Slide 6
ISTQB Fundamental Test Process
How the QA cycle was planned, executed and closed
1
Planning
Objectives, scope, entry/exit criteria & schedule defined.
2
Monitoring & Control
Progress tracked against the 145-case plan each cycle.
3
Analysis
Requirements reviewed to derive testable conditions.
4
Design
Test cases & automation scripts designed per module.
5
Implementation
Manual cases finalised; POM automation scripts built.
6
Execution
200+ case executions across manual & automated suites.
7
Completion
Results consolidated into this Test Closure Report.

## Slide 7
Test Types & Design Techniques
ISTQB approaches used to derive and classify test conditions
Test Types Applied
Functional Testing - workflows validated against requirements
Verification vs. Validation - reviewed test cases against acceptance
criteria, then validated the live application behaviour
Non-Functional (light-touch) - cross-browser checks on
Firefox 149 and Brave 1.89
Test Design Techniques
Black-box - Equivalence Partitioning & Boundary Value
Analysis on form fields (checkout, registration)
Experience-Based Testing - exploratory sessions that
surfaced the majority of Major/Minor defects
Risk-Based Testing - Checkout & Cart prioritised for
both manual and automated coverage

## Slide 8
Agenda
What we will cover in this review
1
Executive Summary
Headline results & pass rate
2
Scope & Test Approach
Modules covered and methods used
3
Coverage by Module
Distribution of 145 test cases
4
Defect Summary
Severity breakdown of issues found
5
Key Defects in Detail
3 highlighted bug reports
6
Conclusion & Recommendation
Release readiness assessment

## Slide 9
Executive Summary
Overall execution results for the QA cycle
145
TOTAL TEST CASES
104
PASSED
41
FAILED
71.7%
PASS RATE
Pass vs Fail
Chart: 
| Passed | Failed
Result | 104 | 41
71.7%
Pass
Passed 104
Failed 41
Pass rate of 71.7%. 41 test-case failures and exploratory testing produced 60 logged defects — 6 Critical, 27 Major, 27 Minor — pending resolution before sign-off.

## Slide 10
Scope & Test Approach
Modules most-validated and testing methods applied
Modules in Scope
Content & Support
42 cases
Login & Registration
36 cases
Product Browsing
20 cases
Cart, Wishlist & Checkout
22 cases
Manual Testing
Exploratory & scripted UI test cases across all four modules via the web portals.
Automation Testing
Automated execution of regression and smoke test suites to validate core workflows, improve test coverage, and accelerate release cycles.
Test Environment: ecommerce-playground.lambdatest.io — Firefox 149.0.2 (Windows 10 Pro) & Brave 1.89.137 (Windows 11)

## Slide 11
Coverage by Module
Distribution of the 574 executed test cases
Chart: 
| Admin | Login & Registration | Doctor | Patient
Coverage | 42 | 36 | 22 | 20
145
cases
Content & Support
Login & Reg.
Cart, Wishlist & Checkout
Product Browsing
Module
Cases
Coverage
Content & Support
42
29.0%
Login & Registration
36
24.8%
Cart, Wishlist & Checkout
22
15.2%
Product Browsing
20
13.8%
Total
145
100%

## Slide 12
Defect Summary
Key defects identified during execution
By Severity
Critical
6
Major
27
Minor
27
Defects Logged (60)
BUG-RE-004
CRITICAL
Password mismatch not detected at registration
Registration
BUG-PDP-006
MEDIUM
Pre-Order button is non-interactive
Product Detail Page
BUG-ORDER-002
CRITICAL
Return quantity can exceed purchased quantity
Order History · Returns

## Slide 13
Automation Framework Architecture
Selenium WebDriver + TestNG, structured with the Page Object Model
Page Object Model (POM)
Each module (Search, Cart, Checkout, Auth) implements its own
Page classes exposing user-facing actions (e.g. addToCart(),
searchFor()), keeping locators out of the test layer.
Test classes assert on state returned by the Page objects,
not on raw Selenium calls.
Layered Structure
BaseTest - WebDriver lifecycle (@BeforeClass/@BeforeMethod)
Pages - element locators & interactions (Selenium By/WebElement)
Tests - TestNG @Test methods with Assert-based verification
Checkout module additionally layers Cucumber Gherkin step
definitions over the same Page Object classes

## Slide 14
Project Structure & Ownership
One Selenium/TestNG mini-project per module, owned by its author
Abdel Rahman
Product Search & Browsing
HomePage, SearchResultPage, CategoryPage, ProductDetailsPage
Dahroug
Shopping Cart
HomePage, ShoppingCartPage, LoginPageProject
Shahd
Checkout
BasePage, HomePage, CartPage, CheckoutPage, ProductPage (+ Cucumber steps)
Youssef Essam
Authentication
Login, Registration test classes

## Slide 15
Tools, Technologies & Test Environment
The stack behind manual and automated execution
Java
Language
Selenium WebDriver
Browser automation
TestNG
Test runner & assertions
Cucumber (Gherkin)
BDD - Checkout module
Test Environment
ecommerce-playground.lambdatest.io
Firefox 149.0.2 (Windows 10 Pro)
Brave 1.89.137 (Windows 11)
Test Data
Seeded standard & guest checkout accounts
Mixed in-stock / out-of-stock / pre-order SKUs
Boundary & invalid input sets for form validation

## Slide 16
Test Execution Workflow
From test case to consolidated closure report
1
Pull latest test cases
2
Run manual suite
(scripted + exploratory)
3
Log defects to
Combined Bug Report
4
Run automation suite
per module (TestNG)
5
Consolidate results
into Closure Report
Execution Cadence
Each of the 4 module owners runs their automated suite locally against
the shared demo environment; manual execution and defect logging happen
in parallel, with results merged ahead of each closure review.

## Slide 17
Representative Manual Test Cases
A sample from the 145-case manual regression suite
Case ID
Scenario
Result
TC_LOGOUT_001
Logged-out user stays on login page after browser back
Fail
TC_CHECKOUT_003
Required billing fields are validated before continue
Pass
TC_CART_006
Cart badge count updates after adding a second product
Pass
TC_PDP_006
Pre-Order button responds to user interaction
Fail
Full suite: 145 manual test cases across Search, Cart, Checkout and Auth - see Coverage by Module.

## Slide 18
Representative Automated Test Cases
Sample assertions from the Selenium/TestNG automation suite
Test Class
Method
Validates
ProductBrowsingTests
verifyProductPriceIsDisplayed()
Asserts price is shown & starts with "$"
ShoppingCartTest
validMultipleAddProduct()
Adds 2 products, asserts cart badge shows "2"
Login
invalidPassword()
Asserts warning message on wrong-password login
CheckoutPage (Cucumber)
i_fill_in_the_billing_details(...)
Gherkin step filling & validating billing form
Selenium + TestNG assertions per module; Checkout additionally exposes steps as Cucumber Gherkin bindings.

## Slide 19
Defect Management Process & Lifecycle
How the 60 logged defects are tracked from discovery to closure
New
Assigned
In Progress
Fixed
Retest
Closed
Logging Standard
Each defect records: Title, Description, Steps to Reproduce,
Expected vs Actual Result, Severity, Priority, Reporter/date,
Environment and supporting evidence (screenshots/video).
Severity vs. Priority
Severity = impact on the application (Critical/Major/Minor)
Priority = urgency to fix (Critical/High/Medium/Low)
All 6 Critical-severity defects are also High/Critical priority

## Slide 20
Entry & Exit Criteria
Conditions to start testing, and to call it done
Entry Criteria
Test cases reviewed & approved
Test environment (Firefox/Brave) provisioned
Automation framework compiles & runs against AUT
Test data & accounts seeded
Exit Criteria
All 145 planned manual cases executed
All logged defects triaged (Severity & Priority set)
Zero open Critical defects at release candidate
Automated regression suite green on each module

## Slide 21
Risks & Mitigation
Known risks to release readiness and the automation framework
6 Critical defects open
Blocks release until fixed & retested; tracked daily
Manual-only step definitions
Checkout Cucumber steps not yet wired to a runner; verify before CI
No shared build config
Each module has its own project layout; risk of drift
Hard-coded test waits
Thread.sleep() in Cart tests may cause flaky runs

## Slide 22
Test Metrics & Reporting
How results are measured and communicated
145
Total executions
71.7%
Manual pass rate
60
Defects logged
104
Critical defect rate
Reporting
Manual results are consolidated into the Combined Bug Report and this
Test Closure Report; TestNG produces per-module console/XML results for
the automated suites, reviewed by each module owner ahead of merge.
No centralised dashboard (e.g. Allure, ExtentReports) is in place today -
see Future Improvements.

## Slide 23
Challenges Encountered & Lessons Learned
What made this cycle hard, and what it taught the team
Challenges Encountered
Inconsistent locators across modules (id, xpath, className)
caused brittle automation on dynamic pages
No shared BaseTest meant duplicated driver setup per module
Timing issues (cart badge, page transitions) required
explicit waits in place of Thread.sleep()
Wishlist/cart stock-validation bugs blocked several
planned automation scenarios
Lessons Learned
Page Object Model materially reduced maintenance cost
once adopted, even without a shared base class
Exploratory testing surfaced logic bugs that scripted
cases alone would have missed (wishlist bypass, etc.)
Standardising severity/priority definitions early made
the 60-defect backlog easier to triage

## Slide 24
Future Improvements
Recommended next steps for the framework and process
Unify the framework
Single Maven/Gradle project with a shared BaseTest & config
Add CI/CD
GitHub Actions to run the TestNG suites on every push
Centralise reporting
Allure or ExtentReports across all 4 modules
Wire up Cucumber runner
Turn Checkout step definitions into an executable suite
Replace hard waits
Swap Thread.sleep() for WebDriverWait everywhere
Expand automation coverage
Extend beyond smoke/regression into the Content module

## Slide 25
Conclusion & Recommendation
QA assessment of release readiness
Moderate overall quality
104 of 145 cases passed — a 71.7% pass rate across all modules.
Broad coverage achieved
All four modules validated through both manual and Automation testing.
60 defects to resolve
6 Critical, 27 Major, 27 Minor issues are logged and reproducible.
RECOMMENDATION
No-Go
Release blocked until all 6 Critical defects are fixed and verified.
The 27 Major and 27 Minor
issues can be triaged and scheduled after the Critical fixes land.